Software Engineering, Monsoon 2022-2023

MEETING-10 Report

Review and Finalize the Requirement Diagrams

horizontal line

**28th October 2022 / 1:00 PM / Online**

# 

# **AGENDA**

1. Review the website pages.
2. Check whether they meet all the defined requirements or not.
3. Review in terms of user experience.
4. Testing

# REPORT

**Demonstration of built pages**

* The team members demonstrated the following tasks
* Project adding, updating, and deleting.
* Solved an error for the user registration part on the admin side.
* Add tasks, update, and delete were added.
* Updating status - was the suggestion given and decided to inculcate further.
* One of the team members had an idea to add an event/meeting schedule on the calendar and thus demonstrated a basic design for it.

**Next Week’s Work Distribution**

* Work on the task to add and edit productivity/progress from the user's perspective.
* Extend events functionality.
* Work on the authorization of information for users - as all users cannot access every piece of information.
* Test the built

# **CONCLUSION**

Developed the admin side of the website, further aiming to complete the remaining tasks.

# **NEXT WEEK’S AGENDA**

1. Review the website pages.
2. Check whether they meet all the defined requirements or not.
3. Review in terms of user experience.
4. Testing