Software Engineering, Monsoon 2022-2023

MEETING-7 Report

Design Documentation and Discussion

horizontal line

**30th September 2022 / 10:00 AM / Online**

# 

# **AGENDA**

1. Review Screen Designs
2. Review ER diagram
3. Design Document discussion and work assigning

# REPORT

**Discussion of completed Screen Designing**

As the initial design of most screens was ready, it was thoroughly reviewed.

We further distributed the designs of pages for further modifications among the group members.

**Review ER diagram**

Discussion of ER diagram, modification, and update was noted roughly during the meeting which was then distributed among 2 members to update in the final draft.

**Design Documents**

We then decided on the topics for the design document and discussed each pointer thoroughly and noted it down. Thus, each of us can start documenting the same.

**Testing plan**

Researched and discussed the testing, at what phase the testing can be done, and more.

# **CONCLUSION**

Thus, under the designing part, we started with the design document, database design using ER diagram, and finalized screen designs.

# 

# **NEXT WEEK’S AGENDA**

1. Review Design Document.
2. Review updates of Screen designs.
3. Finalize ERD.
4. Start with development.